Sprint 2 Summary Report

Sprint Objectives

Our goal was to finish profile and resume management, job search, and application tracking. We also planned to start the recruiter dashboard and add CI.

Features and Functionality Implemented

Users can update their profile, upload and replace their CV, and view or download it. They can search for jobs, read the details, apply, and track their applications.

Recruiters can also use it tocreate and edit postings, close or reopen them, view applicants, and update application statuses. We also added the choice to sign up as a job seeker or recruiter.

Team Innovation and Original Features

We connected both sides of the application process. Recruiters can review applications, and applicants can see status changes. Closing a posting keeps its application history. Applications also keep the CV submitted at the time.

Challenges and Resolutions

We had issues with Supabase keys, correctly configuring subabase tables, and connecting everyones’ work when each person has finished his part. We fixed the configuration and made sure the database fields  matched hte code. Another challenge is that Liam  had a medical emergency, so Amer had to also take over his part.

Team Contributions

- Arman: Feature 1, profile backend, and shared styling.

- Jamar: Feature 2, search, filtering, and job listings.

- Amer: Feature 3, completion of Feature 4, resume viewing/downloading, landing page, CI, and most documentation.

- Liam: Started Feature 4 (Medical Emergency).

- Georges: Job Bank scraper, documentation, and more feature two contributions

- Giorgio: Backend validation tests for many features.

Repository Reference

https://github.com/SOEN-341-discord-project/employment_helper